# Change Request Form

| **Change Request No.:** | CR2023-0001 | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Details** | | | | | | | |
| **Project Name:** | APWorks | | | | | | |
| **Module/Area:** | Web | AP Workflow | | IPC | | | Other |
| **Specify Other:** |  | | | | | | |
| **Change Request Details** | | | | | | | |
| **Requested By:** | Tauseef Shahzad | | | | | | |
| **Date of Request:** | 8/21/2023 | | | | | | |
| **Specify Details:** | Implement Company Code in Tax, and Payment Terms Tables | | | | | | |
| **Priority:** | Urgent | | Normal | | Low | Other | |
| **Implementation Time:** | ? Hour | | | | | | |
| **Change Request Approval Details** | | | | | | | |
| **Approval:** | Approved | | Postponed | | Rejected | | |
| **Reason for Decision:** | Internal Discussion | | | | | | |
| **Approver/Date:** |  | | | | | | |
| **Closing Details (To be filled by GM Development/Principal Software Engineer)** | | | | | | | |
| **Closed By:** | <Name> | | | | | | |
| **Closing Date:** | <Date> | | | | | | |
| **Status:** | Completed | | Postponed | | Terminated | | |

## Priority of Change Implementation

Priority of Change Implementation in the change request details can be interpreted as follows:

* **Urgent** - Implementation Time is 1 Day
* **Normal** - Implementation Time is 3 Days
* **Low** - Implementation Time is 1 Week
* **Other** - Implementation Time is more than 1 Week

## Reason for Change

All companies in an enterprise share same APWorks database, we cannot define company specific information Company Code in respective tables. Some tables do not have Company Code.

## Description of Change

Following tables do not have Company Code required for Multi Company implementation:

* apam\_payment\_terms
* apam\_currencies
* apam\_tax

**Database changes**:

Company Code needs to be implemented in following tables:

* apam\_payment\_terms
* apam\_currencies
* apam\_tax

The change requires updating following stored procedures:

|  |
| --- |
| **Apam\_Tax** |
| apas\_invoicedocumenteditor\_get |
| apas\_taxmap\_add |
| apas\_taxmap\_delete |
| apas\_taxmap\_get |
| apas\_tax\_get |
|  |
| **apam\_payment\_terms** |
| apas\_invoicedocumenteditor\_get |
| apas\_paymenttermsmap\_add |
| apas\_paymenttermsmap\_delete |
| apas\_paymenttermsmap\_get |
| apas\_paymentterms\_get |
| apas\_paymentTerm\_save |
|  |
|  |
| **apam\_currencies** |
| apas\_currenciesmap\_add |
| apas\_currenciesmap\_delete |
| apas\_currenciesmap\_get |
| apas\_currencies\_list |
| apas\_currency\_save |
| apas\_invoicedocumenteditor\_get |

**Application Changes:**

Changes are required in Core and React Applications as well as Lambda functions.

## Impact Analysis Details

Following are the impacts of the change in different modules:

| **Modules** | **Sub-Modules** | **Impact Details (What is the impact?)** | **Impact Level** |
| --- | --- | --- | --- |
| Nexelus | Employee |  | Significant |

**Impact Level:** Significant, Negligible, No Impact

**Implementation Time: <To be estimated>**

**QA Time: <To be estimated>**

**Description:**

Application and database changes are required.